AWS WELL-ARCHITECTED FRAMEWORK

REVIEW — PLM SYSTEM ON AWS

Technical Specification Document

Philip Morris International  |  PLM Innovator PLM on AWS

Vikas Jain  |  Senior Cloud Architect  |  IBM India

Engagement Period: Oct 2022 – Sep 2023  |  Version 1.0

# 1. Document Overview

## 1.1 Purpose

This document defines the technical specification for a Well-Architected Framework (WAF) Review project conducted on the Product Lifecycle Management (PLM) system being migrated and refactored to AWS cloud for Philip Morris International (XYZ). The review was performed in the role of Cloud Architect at IBM India during the PLM Innovator PLM migration engagement (Oct 2022 – Sep 2023).

The document serves two purposes: first, as a technical specification that defines the methodology, scope, tooling, and deliverables of the WAF review engagement; second, as a reusable project showcase demonstrating architecture review skills applicable to any enterprise cloud migration programme.

## 1.2 Project Background

XYZ operated a legacy on-premise PLM solution managing the end-to-end product lifecycle — from R&D formulation through regulatory compliance to market launch. The decision was made to migrate to PLM Innovator, a modern SaaS-based PLM platform, hosted on AWS. Custom modules were developed on AWS with PLM as the base, and the legacy on-premise modules were cut over in phased releases.

As the Cloud Architect responsible for the AWS infrastructure design, an architecture review was conducted at two stages: at the initial design phase (design review) and post-deployment of the first production modules (operational review). The review was structured against the AWS Well-Architected Framework across four pillars: Security, Reliability, Performance Efficiency, and Cost Optimisation.

## 1.3 Scope

- PLM application infrastructure on AWS: EC2 compute, RDS databases, ALB, S3 storage, VPC network design, IAM, CloudWatch, and supporting services.

- PLM Innovator application tier: web servers, application servers, and integration layer connecting PLM APIs to XYZ enterprise systems.

- Four WAF pillars reviewed: Security, Reliability, Performance Efficiency, and Cost Optimisation.

- Operational Excellence and Sustainability pillars: assessed at summary level only — not included in the deep-dive findings.

- Two review phases: Design Review (architecture diagrams, IaC code, and design documents) and Operational Review (live environment assessment using AWS Trusted Advisor, Security Hub, Cost Explorer, and CloudWatch metrics).

## 1.4 Stakeholders

| Role | Organisation | Responsibility in Review |
| --- | --- | --- |
| Cloud Architect (Reviewer) | IBM India | Conducted WAF review, documented findings, presented recommendations. |
| Cloud Engineering Lead | IBM India | Implemented remediation actions based on review findings. |
| PLM Product Team | PLM Innovator (Partner) | Provided application-level context for performance and reliability findings. |
| Cloud Infrastructure Lead | XYZ | Reviewed findings, approved remediation priorities, accepted residual risk. |
| IT Security Officer | XYZ | Reviewed and signed off on Security pillar findings and remediation plans. |

# 2. Architecture Overview — PLM System on AWS

## 2.1 System Description

The PLM Innovator PLM system on AWS consists of a multi-tier web application architecture deployed across two Availability Zones in the eu-west-1 (Ireland) region. The architecture supports approximately 500 concurrent internal users across XYZ R&D, regulatory, and manufacturing business units.

## 2.2 Component Inventory

| Layer | AWS Service | Component Description |
| --- | --- | --- |
| Ingress | ALB | Internet-facing ALB routing HTTPS traffic to PLM web tier. HTTP-to-HTTPS redirect enforced. |
| Web Tier | EC2 (t3.large ×2) | PLM web servers in an Auto Scaling Group across 2 AZs. IIS on Windows Server 2019. |
| App Tier | EC2 (m5.xlarge ×2) | PLM application servers running PLM Innovator application services. Not internet-facing. |
| Database | RDS SQL Server (r5.2xlarge) | Single-AZ RDS SQL Server Enterprise hosting PLM database (~2 TB). Multi-AZ planned. |
| File Storage | S3 | Document vault for PLM attachments (CAD files, PDFs, specifications). ~5 TB. |
| Integration | API Gateway + Lambda | REST API layer connecting PLM to XYZ SAP and other enterprise systems. |
| Networking | VPC, TGW, PrivateLink | Isolated VPC with public/private subnets. Transit Gateway connecting to XYZ on-prem via DX. |
| Security | IAM, WAF, Security Hub | IAM roles, WAF on ALB, Security Hub with CIS standard enabled. |
| Monitoring | CloudWatch, CloudTrail | Basic CloudWatch dashboards, CloudTrail enabled account-wide. |

## 2.3 Architecture Diagram — Logical View

Internet → [Route 53] → [ALB - Public Subnets AZ-a/AZ-b]

¦

[Web Tier ASG - Private Subnets AZ-a/AZ-b] (EC2 t3.large × 2)

¦

[App Tier ASG - Private Subnets AZ-a/AZ-b] (EC2 m5.xlarge × 2)

¦ ¦

[RDS SQL Server r5.2xlarge] [API Gateway + Lambda]

(Single-AZ, Private Subnet) ¦

¦ [XYZ SAP via TGW]

[S3 Bucket]

(PLM document vault)

Cross-cutting: IAM roles, WAF on ALB, Security Hub, CloudWatch, CloudTrail, SSM

# 3. Review Methodology

## 3.1 AWS Well-Architected Framework Review Process

The review followed the AWS Well-Architected Framework review methodology, combining automated tooling with manual architecture assessment. The review was structured in three phases:

| Phase | Activities | Duration |
| --- | --- | --- |
| 1 — Discovery | Architecture documentation review (diagrams, Terraform code, runbooks). Stakeholder interviews with cloud engineering, PLM product team, and XYZ IT security. | 1 week |
| 2 — Assessment | Automated scanning: AWS Trusted Advisor, Security Hub (CIS standard), Cost Explorer rightsizing recommendations, CloudWatch metrics analysis. Manual WAF questionnaire walkthrough against all four pillars. | 2 weeks |
| 3 — Reporting | Findings documentation, risk rating, remediation recommendation development, and review presentation to XYZ stakeholders. | 1 week |

## 3.2 Tooling Used

| Tool | Purpose |
| --- | --- |
| AWS Well-Architected Tool | Formal WAF questionnaire capture and milestone tracking for all four pillars. |
| AWS Trusted Advisor | Automated checks across cost, performance, security, fault tolerance, and service limits. |
| AWS Security Hub (CIS v1.4) | Consolidated security finding aggregation across the PLM account. |
| AWS Cost Explorer + Compute Optimizer | Rightsizing recommendations, Reserved Instance coverage analysis, and savings plans modelling. |
| CloudWatch Metrics & Logs Insights | CPU/memory utilisation analysis, query latency, ALB error rates, and RDS performance metrics. |
| Prowler (open source) | Additional CIS benchmark checks and custom security checks beyond Security Hub coverage. |
| Terraform code review | Manual inspection of IaC for security misconfigurations, hard-coded values, and missing controls. |
| Architecture diagramming (draw.io) | Visualisation of current state and recommended target state architectures for key findings. |

## 3.3 Risk Rating Framework

Each finding is rated on a two-dimension risk matrix: Likelihood (probability the issue will result in an incident) × Impact (business consequence if it does). The combined rating determines the remediation priority:

| Risk Rating | Likelihood × Impact | Remediation Timeline |
| --- | --- | --- |
| HIGH | High Likelihood × High Impact or any single Critical control gap | Remediate before next production module cutover. |
| MEDIUM | Medium Likelihood × High Impact or High Likelihood × Medium Impact | Remediate within 30 days. Include in next sprint. |
| LOW | Low Likelihood or Low Impact | Remediate within 90 days or accept with documented residual risk. |

# 4. Security Pillar — Review Scope & Findings Summary

The Security pillar review assessed the PLM system against the AWS Security Pillar whitepaper and CIS AWS Foundations Benchmark v1.4. The review covered identity and access management, network protection, data protection at rest and in transit, detection controls, and incident response readiness.

## 4.1 Security Findings Summary

| ID | Finding Title | Risk | WAF Best Practice |
| --- | --- | --- | --- |
| SEC-01 | IAM roles using overly broad permissions (PowerUserAccess on app-tier role) | HIGH | SEC 3: Permissions management — least privilege |
| SEC-02 | RDS database not encrypted at rest — SQL Server storage unencrypted | HIGH | SEC 8: Data at rest protection |
| SEC-03 | S3 document vault missing bucket policy — relies on ACLs and default settings | HIGH | SEC 8: Data at rest and access protection |
| SEC-04 | No WAF rule set on ALB — PLM web tier exposed to OWASP Top 10 | HIGH | SEC 6: Network protection — perimeter controls |
| SEC-05 | EC2 instances not enrolled in Patch Manager — no automated patching for Windows OS | MEDIUM | SEC 7: Infrastructure protection — patch management |
| SEC-06 | CloudTrail enabled but not forwarded to centralised SIEM — no security event correlation | MEDIUM | SEC 4: Detection controls — audit logging |
| SEC-07 | No incident response runbook — undefined escalation path for security events in cloud | MEDIUM | SEC 10: Incident response preparation |

## 4.2 Key Finding Details

### SEC-01 — Overly Broad IAM Permissions

Root Cause: The PLM application-tier EC2 instance profile was assigned the AWS-managed PowerUserAccess policy during initial deployment for convenience. This grants the application layer permissions across all AWS services except IAM and Organisations — far exceeding the S3, RDS, and SSM access the application actually requires.

- Risk: A compromised application server could enumerate, modify, or delete any resource in the account. Combined with the absence of SCPs, lateral movement across the account would be unconstrained.

- Recommendation: Replace PowerUserAccess with a custom least-privilege policy permitting only s3:GetObject/PutObject on the PLM document vault, rds-db:connect on the PLM database endpoint, ssm:GetParameter for configuration retrieval, and logs:PutLogEvents for CloudWatch logging.

- Implementation: Reviewed and generated least-privilege IAM policy document. Recommended 6-week migration: run CloudTrail Access Analyser to identify all API calls made by the role over 30 days, generate a policy from actual usage, validate in staging, promote to production.

### SEC-02 — RDS Storage Not Encrypted

Root Cause: The RDS SQL Server instance was provisioned without encryption enabled. RDS encryption at rest must be configured at instance creation — it cannot be enabled on a running instance. The original IaC template omitted the storage_encrypted = true parameter.

- Risk: All PLM data — including product formulations, regulatory filings, and proprietary R&D data — stored in plaintext on underlying EBS volumes. High-severity compliance gap under XYZ's ISO 27001 certification and GDPR obligations.

- Recommendation: Create encrypted snapshot of the existing instance → restore to a new RDS instance with encryption enabled (KMS CMK) → perform application-level cutover during maintenance window → decommission original instance.

- Implementation: Terraform IaC was updated to include storage_encrypted = true and kms_key_id referencing a dedicated RDS CMK. Cutover was executed during a planned maintenance window with application team support.

### SEC-03 — S3 Document Vault Access Control Gap

Root Cause: The PLM document vault S3 bucket relied on object-level ACLs rather than a resource-based bucket policy. Block Public Access was enabled, but no explicit bucket policy restricted access to only the PLM application role — any authenticated IAM principal in the account could access bucket contents.

- Risk: Overly broad access to proprietary CAD files, product specifications, and regulatory documents. S3 Access Analyser was not enabled, so the exposure was not detected through normal operations.

- Recommendation: Implement an explicit deny-unless-principal bucket policy restricting GetObject and PutObject to the PLM app-tier IAM role ARN and a designated backup IAM role. Enable S3 Access Analyser and S3 server access logging.

### SEC-04 — No WAF on ALB

Root Cause: AWS WAF was not associated with the internet-facing ALB during initial deployment. The PLM web application exposes a rich HTTP API and web UI directly through the ALB.

- Risk: PLM Innovator web interface exposed to SQL injection, cross-site scripting (XSS), and other OWASP Top 10 attacks without any layer-7 filtering. Given the sensitive nature of PLM data, exploitation could result in data exfiltration or application compromise.

- Recommendation: Associate AWS WAF Web ACL with AWSManagedRulesCommonRuleSet, AWSManagedRulesSQLiRuleSet, and AWSManagedRulesWindowsRuleSet (Windows-specific exploits given IIS backend) in COUNT mode initially, then promote to BLOCK after 2-week baseline review.

# 5. Reliability Pillar — Review Scope & Findings Summary

The Reliability pillar review assessed the PLM system's ability to recover from failures, meet availability SLAs, and scale to handle load changes. The PLM system supports XYZ's global R&D operations — downtime directly impacts product development timelines and regulatory submission schedules.

## 5.1 Reliability Findings Summary

| ID | Finding Title | Risk | WAF Best Practice |
| --- | --- | --- | --- |
| REL-01 | RDS SQL Server deployed in Single-AZ — SPOF for entire PLM application | HIGH | REL 9: Back up data / use multiple AZs |
| REL-02 | No defined RTO/RPO — application SLAs not established or tested | HIGH | REL 2: Recovery objectives defined |
| REL-03 | ASG health checks using EC2 status only — ALB health check not configured | MEDIUM | REL 7: Deploy workload to multiple locations |
| REL-04 | No database connection pooling — PLM app connects directly to RDS endpoint | MEDIUM | REL 6: Limit dependencies / use loose coupling |
| REL-05 | Lambda integration functions have no dead letter queue or retry configuration | MEDIUM | REL 7: Handle transient failures gracefully |
| REL-06 | S3 bucket missing versioning and Cross-Region Replication for DR | MEDIUM | REL 9: Disaster recovery — data backup |
| REL-07 | No chaos engineering or failure injection testing performed pre-launch | LOW | REL 11: Test reliability via game days |

## 5.2 Key Finding Details

### REL-01 — Single-AZ RDS (Highest Priority Reliability Finding)

Root Cause: The RDS SQL Server r5.2xlarge instance was deployed in a single Availability Zone due to cost concerns during the initial phase. Multi-AZ was planned for a future sprint but not yet implemented when the first production module went live.

- Risk: A single AZ failure or RDS instance failure results in full application outage. RDS Single-AZ typical recovery time: 15–40 minutes. Given the PLM system supports global R&D operations, this is unacceptable for a production workload. SQL Server Enterprise licence cost was cited as a constraint — the same licence cost is incurred for Multi-AZ standby.

- Recommendation: Enable Multi-AZ deployment on the existing RDS instance via modify_db_instance. This creates a synchronous standby replica in a second AZ with automatic failover (typically 60–120 seconds). Failover should be tested during a maintenance window before the next module cutover.

- Estimated Availability Improvement: Single-AZ RDS availability ~99.95% → Multi-AZ ~99.99% (4 nines). For 500 users across 20 business hours/day, this reduces expected annual downtime from ~4.4 hours to ~52 minutes.

### REL-02 — No Defined RTO/RPO

Root Cause: The project focus was on migration delivery velocity. Application SLAs, RTO (Recovery Time Objective), and RPO (Recovery Point Objective) were discussed informally but never formally defined, documented, or tested.

- Risk: Without defined RTO/RPO, it is impossible to validate whether the current architecture meets business requirements. Backup retention period (currently 7 days) and DR strategy have not been validated against business continuity requirements.

- Recommendation: Conduct a Business Impact Analysis (BIA) workshop with XYZ stakeholders to define: application tier availability SLA (target: 99.9% during business hours), RTO (recommended: ≤ 2 hours), RPO (recommended: ≤ 1 hour). Map each SLA to specific AWS service configurations (Multi-AZ, backup retention, point-in-time recovery window).

- Implementation: Documented a proposed SLA framework and RTO/RPO targets. Recommended quarterly DR drill using RDS point-in-time restore to a test instance.

### REL-03 — ASG Health Checks Using EC2 Status Only

Root Cause: The Auto Scaling Groups for web and app tiers were configured with HealthCheckType = EC2 (default). This means the ASG only replaces instances that fail EC2 status checks — instances that are running but serving HTTP 5xx errors or unresponsive PLM application processes are not replaced.

- Risk: A degraded instance (OS running, application layer failed) remains in service, receiving and failing user requests, until a human intervenes. During load testing this was observed — one app-tier instance had a hung PLM process that EC2 health checks did not detect.

- Recommendation: Change ASG HealthCheckType to ELB. Configure ALB target group health check to probe the PLM /health API endpoint (application-level health) with a threshold of 2 consecutive failures before marking unhealthy. This ensures the ASG replaces truly unhealthy instances automatically.

### REL-04 — No Database Connection Pooling

Root Cause: PLM Innovator application servers connect directly to the RDS SQL Server endpoint. Under peak load (batch PLM exports, end-of-quarter regulatory submissions), the number of concurrent database connections exceeds the SQL Server max_connections parameter, causing connection refused errors.

- Risk: Application errors and partial outages during peak usage periods. Observed during UAT: 150 concurrent users triggered connection pool exhaustion, causing HTTP 500 errors for ~12% of requests.

- Recommendation: Deploy Amazon RDS Proxy between the PLM application tier and RDS. RDS Proxy pools and multiplexes database connections, reducing the connection count at the database layer by up to 87% (per AWS benchmarks for SQL Server). Configuration: max_connection_percent = 100, connection_borrow_timeout = 120 seconds.

### REL-05 — Lambda Integration Functions Without DLQ

Root Cause: The API Gateway + Lambda integration layer connecting PLM to XYZ SAP had no dead letter queue or retry configuration. Failed invocations (network timeouts, SAP unavailability) were silently dropped.

- Risk: Silent data loss for PLM-to-SAP synchronisation events. Material master updates from PLM not propagated to SAP resulted in data inconsistencies discovered during UAT.

- Recommendation: Configure SQS DLQ on all Lambda functions. Set ReservedConcurrency to prevent throttling cascades. Implement exponential backoff retry logic within the Lambda handler. Add CloudWatch alarm on DLQ ApproximateNumberOfMessagesVisible > 0.

# 6. Performance Efficiency Pillar — Review Scope & Findings Summary

The Performance Efficiency pillar review assessed how efficiently the PLM system uses computing resources and whether the architecture can maintain performance as demand changes. Key concerns were the RDS instance sizing, ALB connection handling, and the absence of caching for frequently accessed PLM reference data.

## 6.1 Performance Findings Summary

| ID | Finding Title | Risk | WAF Best Practice |
| --- | --- | --- | --- |
| PERF-01 | RDS r5.2xlarge over-provisioned for current load — CPU averaging 8%, memory 35% | MEDIUM | PERF 7: Right-size your compute |
| PERF-02 | No caching layer — every PLM API request queries RDS for reference data | HIGH | PERF 9: Cache data to reduce latency |
| PERF-03 | ALB idle timeout default (60s) causing premature connection drops for long-running PLM exports | MEDIUM | PERF 5: Networking — connection management |
| PERF-04 | EC2 web tier t3.large undersized — CPU credits exhausted during batch operations causing throttling | HIGH | PERF 3: Compute — select correct instance type |
| PERF-05 | S3 presigned URL expiry too short — large CAD file uploads timing out for remote users | MEDIUM | PERF 6: Storage — optimise for use case |
| PERF-06 | CloudWatch monitoring at 5-minute granularity — insufficient for performance investigation | LOW | PERF 10: Monitor resources to ensure performance |
| PERF-07 | RDS Query Store not enabled — no query performance history for tuning | MEDIUM | PERF 7: Database — tune and monitor |

## 6.2 Key Finding Details

### PERF-01 — RDS Over-Provisioned

Root Cause: The r5.2xlarge instance type (8 vCPU, 64 GB RAM) was selected based on the on-premise SQL Server server specification. No rightsizing exercise was performed post-migration. CloudWatch metrics showed average CPU at 7–9% and free memory consistently above 38 GB.

- Observation Data: 30-day CloudWatch analysis — CPU p95 = 22% (during batch exports), Memory utilisation = 32–38%, Storage IOPS = 1,200 of 8,000 provisioned (15% utilisation).

- Recommendation: Right-size to r5.xlarge (4 vCPU, 32 GB RAM) — estimated 50% cost reduction (~$800/month saving at eu-west-1 on-demand rates). Validate in staging under simulated peak load before production cutover. Monitor for 2 weeks post-change.

- AWS Compute Optimizer recommended: r5.xlarge with 85% confidence based on 14-day utilisation data.

### PERF-02 — No Caching Layer

Root Cause: The PLM Innovator application makes repeated database calls for PLM reference data (product categories, lifecycle states, unit of measure lists, user permission matrices) on every page load and API request. This reference data changes infrequently (weekly or less) but is queried thousands of times per day.

- Observation Data: RDS Performance Insights identified the top 5 queries by load — 3 of the 5 were reference data lookups, accounting for 34% of total database load.

- Recommendation: Deploy ElastiCache for Redis (cache.r6g.large) in the same VPC. Implement application-level caching in the PLM integration Lambda layer for reference data with a 15-minute TTL. Estimated RDS load reduction: 30–40%, enabling the rightsizing in PERF-01 to be safely applied.

- Expected latency improvement: Reference data API response time ~240ms (RDS roundtrip) → ~4ms (Redis cache hit). End-to-end page load improvement of ~18% based on profiling data.

### PERF-03 — ALB Idle Timeout

Root Cause: The ALB idle timeout was left at the default 60 seconds. PLM batch export operations (BOM exports, regulatory reports) run for 90–180 seconds. Connections are dropped mid-response, returning a 504 Gateway Timeout to the user.

- Observation Data: ALB access logs showed 504 error rate of 3.2% during business hours, correlating with batch export operations. User complaints about export failures were the initial signal.

- Recommendation: Increase ALB idle timeout to 300 seconds (5 minutes) via modify_load_balancer_attributes. Ensure the PLM application server IIS keepalive timeout is also set to ≥300 seconds to match. For very long operations (>5 minutes), recommend refactoring to asynchronous pattern: initiate export → return job ID → poll status endpoint → download when complete.

### PERF-04 — Web Tier t3.large CPU Credit Exhaustion

Root Cause: EC2 t3.large instances (2 vCPU, 8 GB RAM, burstable) were used for the PLM web tier. The web tier serves IIS-hosted PLM web application with significant CPU demand during session initialisation and large data grid rendering. CPU credit balance was observed depleting to zero within 2 hours of peak usage.

- Observation Data: CloudWatch CPUCreditBalance reached 0 during peak hours (09:00–11:00 GMT), resulting in CPU throttling to the baseline 30% utilisation. Page load times increased from 1.2s to 4.8s during throttled periods.

- Recommendation: Migrate web tier to m5.large (2 vCPU, 8 GB RAM, non-burstable). Same memory footprint, same core count, but no CPU credit constraint — sustained workloads perform predictably. Marginal cost increase of ~$18/month per instance.

### PERF-07 — RDS Query Store Not Enabled

Root Cause: SQL Server Query Store was not enabled on the RDS instance. Query Store provides query performance history, execution plan tracking, and forced plan capability — essential for identifying and resolving query regressions introduced by application updates.

- Risk: Without Query Store, performance regressions introduced during PLM module deployments cannot be rapidly diagnosed. During one sprint, a query plan change increased a key PLM report query from 300ms to 14 seconds — diagnosis took 3 days without Query Store data.

- Recommendation: Enable Query Store via RDS parameter group: query_store = ON, query_store_capture_mode = ALL, query_store_retention_period_in_days = 30. Zero downtime — parameter group change requires instance reboot (schedule during maintenance window).

# 7. Cost Optimisation Pillar — Review Scope & Findings Summary

The Cost Optimisation pillar review assessed the PLM system's cloud spend against actual utilisation, identified waste and over-provisioning, and recommended purchasing options to reduce costs without compromising availability or performance. The review was conducted using AWS Cost Explorer, Compute Optimizer, and Trusted Advisor.

## 7.1 Cost Findings Summary

| ID | Finding Title | Risk | Estimated Monthly Saving |
| --- | --- | --- | --- |
| COST-01 | All EC2 and RDS on On-Demand pricing — no Reserved Instances or Savings Plans | HIGH | $1,400–1,800/month |
| COST-02 | RDS r5.2xlarge over-provisioned — right-size to r5.xlarge | MEDIUM | $780–850/month |
| COST-03 | S3 bucket using S3 Standard for all objects — no lifecycle policy for older PLM documents | MEDIUM | $120–180/month |
| COST-04 | NAT Gateway data processing charges elevated — Lambda functions routing all traffic through NAT | MEDIUM | $90–140/month |
| COST-05 | CloudWatch detailed monitoring enabled on all instances — most metrics unused | LOW | $40–60/month |
| COST-06 | Unused EBS snapshots accumulating — no snapshot lifecycle policy | LOW | $55–75/month |
| COST-07 | RDS Multi-AZ deferred — cost concern identified as false blocker given licence model | N/A | Investment required — justified by REL-01 |

## 7.2 Key Finding Details

### COST-01 — No Reserved Instances or Savings Plans (Highest Saving Opportunity)

Root Cause: The PLM system was deployed entirely on On-Demand pricing. The team intended to purchase Reserved Instances after the system had been running for 3 months (to baseline actual usage), but no reservation purchase had been made at the time of review (6 months post-go-live).

- Spend Analysis: Monthly On-Demand compute spend: EC2 (4 instances) = ~$1,100/month, RDS = ~$1,850/month. Total: ~$2,950/month on compute alone.

- Recommendation: Purchase 1-year Compute Savings Plan at 40% commitment level — covers EC2 and RDS with flexibility to change instance families. Estimated saving: $1,400–1,800/month (47–61% reduction on covered spend). For RDS specifically, 1-year Reserved Instance (No Upfront) saves ~42% vs On-Demand.

- Implementation Plan: Purchase Savings Plan immediately (no commitment to specific instance type). Defer RDS Reserved Instance purchase until after PERF-01 rightsizing is completed — reserve at the correct size.

### COST-02 — RDS Over-Provisioned (cross-reference PERF-01)

Root Cause: As detailed in PERF-01, the r5.2xlarge was selected based on on-premise server specification without post-migration rightsizing.

- Cost Impact: r5.2xlarge in eu-west-1 On-Demand = ~$1,850/month. r5.xlarge = ~$1,070/month. Saving = ~$780/month before Reserved Instance discounting.

- Combined saving with 1-year RI on r5.xlarge: ~$1,060/month vs current On-Demand r5.2xlarge spend.

### COST-03 — S3 No Lifecycle Policy

Root Cause: The PLM document vault stores all objects in S3 Standard regardless of access frequency. PLM documents follow a predictable access pattern: frequently accessed for 90 days post-creation (active project period), then rarely accessed (archived compliance records).

- Storage Analysis: Total bucket size: 5.2 TB. S3 Storage Lens showed 68% of objects (by size) had not been accessed in over 180 days. At S3 Standard pricing (~$0.023/GB/month), these inactive objects cost ~$81/month compared to S3 Glacier Flexible Retrieval (~$0.004/GB/month) = ~$14/month.

- Recommendation: Implement S3 Lifecycle Policy: transition to S3 Standard-IA after 90 days → S3 Glacier Flexible Retrieval after 365 days → expire after 7 years (per XYZ document retention policy). Estimated saving: $120–180/month at current data volume.

### COST-04 — Lambda Traffic Routing Through NAT Gateway

Root Cause: Lambda functions in the integration layer were deployed in private VPC subnets, routing all outbound traffic (including AWS API calls to S3, RDS Proxy, and SSM) through the NAT Gateway. NAT Gateway data processing is charged at $0.045/GB.

- Traffic Analysis: Lambda functions processed ~2.1 TB/month through NAT Gateway, generating ~$95/month in data processing charges for traffic that could bypass NAT entirely.

- Recommendation: Create VPC Endpoints (Gateway type — free) for S3 and DynamoDB. Create Interface Endpoints for SSM, Secrets Manager, and SQS. Lambda traffic to these services will use the VPC Endpoint, bypassing NAT Gateway and eliminating data processing charges for those flows. Estimated saving: $90–140/month.

# 8. Consolidated Findings & Remediation Tracker

## 8.1 All Findings by Priority

| ID | Pillar | Finding | Risk | Owner | Status |
| --- | --- | --- | --- | --- | --- |
| SEC-01 | Security | IAM over-privileged app-tier role | HIGH | Cloud Eng | Remediated |
| SEC-02 | Security | RDS storage not encrypted | HIGH | Cloud Eng | Remediated |
| SEC-03 | Security | S3 bucket policy gap | HIGH | Cloud Eng | Remediated |
| SEC-04 | Security | No WAF on ALB | HIGH | Cloud Eng | Remediated |
| REL-01 | Reliability | Single-AZ RDS | HIGH | Cloud Eng | Remediated |
| REL-02 | Reliability | No RTO/RPO defined | HIGH | XYZ IT | In Progress |
| PERF-02 | Performance | No caching layer | HIGH | Cloud Eng | Remediated |
| PERF-04 | Performance | Web tier CPU credit exhaustion | HIGH | Cloud Eng | Remediated |
| COST-01 | Cost | No Reserved Instances | HIGH | XYZ Finance | In Progress |
| SEC-05 | Security | No Patch Manager | MEDIUM | Cloud Eng | Remediated |
| SEC-06 | Security | CloudTrail not in SIEM | MEDIUM | XYZ Sec | Accepted |
| SEC-07 | Security | No IR runbook | MEDIUM | XYZ Sec | In Progress |
| REL-03 | Reliability | ASG EC2 health check only | MEDIUM | Cloud Eng | Remediated |
| REL-04 | Reliability | No RDS connection pooling | MEDIUM | Cloud Eng | Remediated |
| REL-05 | Reliability | Lambda no DLQ | MEDIUM | Cloud Eng | Remediated |
| REL-06 | Reliability | S3 no CRR for DR | MEDIUM | Cloud Eng | In Progress |
| PERF-01 | Performance | RDS over-provisioned | MEDIUM | Cloud Eng | Remediated |
| PERF-03 | Performance | ALB idle timeout too short | MEDIUM | Cloud Eng | Remediated |
| PERF-05 | Performance | S3 presigned URL expiry | MEDIUM | Cloud Eng | Remediated |
| PERF-07 | Performance | RDS Query Store disabled | MEDIUM | Cloud Eng | Remediated |
| COST-02 | Cost | RDS rightsizing | MEDIUM | Cloud Eng | Remediated |
| COST-03 | Cost | S3 no lifecycle policy | MEDIUM | Cloud Eng | Remediated |
| COST-04 | Cost | Lambda NAT Gateway charges | MEDIUM | Cloud Eng | Remediated |
| REL-07 | Reliability | No chaos engineering testing | LOW | Cloud Eng | Accepted |
| PERF-06 | Performance | 5-min CloudWatch granularity | LOW | Cloud Eng | Remediated |
| COST-05 | Cost | Unused detailed monitoring | LOW | Cloud Eng | Remediated |
| COST-06 | Cost | EBS snapshot accumulation | LOW | Cloud Eng | Remediated |

## 8.2 Remediation Outcomes

| Metric | Value |
| --- | --- |
| Total findings identified | 27 across 4 pillars |
| HIGH risk findings | 9 |
| MEDIUM risk findings | 14 |
| LOW risk findings | 4 |
| Findings fully remediated | 21 (78%) |
| Findings in progress | 4 (15%) |
| Findings accepted (residual risk) | 2 (7%) |
| Estimated monthly cost saving delivered | ~$2,100/month (~$25,200/year) |
| Security vulnerabilities remediated | 200+ (including automated posture checks) |

Vikas Jain  |  Senior Cloud Architect  |  IBM India  |  linkedin.com/in/vjain80